Module 03 — Software Testing Life Cycle (STLC) with AI

Test Plan & Test Checklist — Online Shopping Website

| Name | MD Yeamin |
| --- | --- |
| ID | N/A |
| Batch | 21 |
| Date | 09/03/2026 |

# Q1. Test Plan — Online Shopping Website

## 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule for testing the Online Shopping Website. Its purpose is to ensure the platform's core shopping journey — browsing, cart, checkout, payment, and account management — is functionally correct, secure, performant, and usable before release.

## 2. Objectives

- Verify that all core features work as per the requirements.

- Identify and report defects as early as possible in the development cycle.

- Validate both functional and non-functional requirements (security, performance, usability).

- Ensure a consistent, secure experience across browsers and devices.

## 3. Scope

### In Scope

- User registration, login, and account management

- Product search, filtering, and browsing

- Product details page

- Shopping cart (add / update / remove items)

- Checkout, payment, and order confirmation

- Wishlist and order history/tracking

### Out of Scope

- Backend admin panel and inventory management console

- Internal logic of third-party payment gateways (only the integration point is tested)

- Large-scale load/stress testing beyond the benchmark agreed with stakeholders

## 4. Assumptions

- The website supports a single language and single currency unless stated otherwise.

- Testing covers the responsive website; native mobile apps are not covered.

- The payment gateway operates in sandbox/test mode during QA execution.

- Test accounts and a sample product catalog are pre-seeded before test execution begins.

## 5. Test Approach / Types of Testing

- Functional Testing — verifying each feature behaves per requirements

- UI / UX Testing — layout, navigation, and content correctness

- Compatibility Testing — cross-browser (Chrome, Firefox, Edge, Safari) and cross-device (desktop, tablet, mobile)

- Security Testing — input validation, SQL injection, XSS, session handling, payment data protection

- Performance Testing — page load time and response under normal load

- Regression Testing — after every bug fix or new release

- API Testing — for payment gateway and inventory service integrations, where applicable

## 6. Test Environment

- Browsers: Chrome, Firefox, Safari, Microsoft Edge (latest 2 versions)

- Operating Systems: Windows, macOS, Android, iOS

- Devices: Desktop, Tablet, Mobile

- Test Data: dummy user accounts, sample products, sandbox payment cards

- Tools: Selenium/Playwright (automation), Postman (API), JMeter (performance), Jira (defect tracking), browser DevTools

## 7. Entry Criteria

- Requirements and design documents are reviewed and signed off

- QA test environment is set up and stable

- Test data is prepared

- Build is deployed to the QA environment and passes smoke testing

## 8. Exit Criteria

- All planned test cases/checklist items have been executed

- No open Critical or High severity defects remain

- At least 95% of test cases pass

- Test summary report is reviewed and approved by the QA Lead

## 9. Suspension & Resumption Criteria

Testing will be suspended if a Critical/blocker defect prevents further testing of a major flow (e.g., checkout is completely broken). Testing resumes once the blocker is fixed and verified in the QA environment.

## 10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Plans and reviews the test strategy, allocates work, and signs off on releases. |
| QA Engineer(s) | Designs and executes test cases/checklists, logs defects, retests fixes. |
| Developers | Fix reported defects and support root-cause analysis. |
| Product Owner | Clarifies requirements and signs off on User Acceptance Testing (UAT). |

## 11. Schedule (Sample)

| Phase | Activity | Duration |
| --- | --- | --- |
| Planning | Requirement review, test plan creation | 2 days |
| Design | Test case/checklist design | 3 days |
| Execution | Manual + automated test execution | 5 days |
| Regression | Re-testing fixed defects | 2 days |
| Closure | Test summary report & sign-off | 1 day |

## 12. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Payment gateway sandbox unavailable | Use a mock/stub service to simulate payment responses. |
| Tight testing timeline | Apply risk-based testing — prioritize High-priority checkout and payment items first. |
| Requirements change mid-cycle | Follow a change-control process; update checklists before re-testing. |
| Unstable QA environment | Maintain a dedicated, isolated QA environment with scheduled deployments. |

## 13. Test Deliverables

- Test Plan document (this document)

- Test cases / checklists

- Defect/bug reports

- Test execution report

- Test summary report

## 14. Tools Used

- Manual testing by QA engineers

- AI-assisted drafting of test checklists (e.g., Claude), reviewed and customized by the QA team before use

- Selenium / Playwright for automation

- Jira for defect tracking

## 15. Approval / Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by (QA Engineer) |  |  |  |
| Reviewed by (QA Lead) |  |  |  |
| Approved by (Product Owner) |  |  |  |

# Q2. Test Checklist — Online Shopping Website

Each checklist item below includes a Test Case ID and a Priority (High / Medium / Low) alongside the Test Area, Validation Point, and Expected Result, covering positive paths, negative/validation paths, security, and edge cases for Login, Registration, and Checkout.

## 2.1 Login Checklist

| TC ID | Test Area | Validation Point | Priority | Expected Result |
| --- | --- | --- | --- | --- |
| TC_LOGIN_001 | Login Page | Verify the login page loads with fields for email/username and password. | Medium | Login page displays correctly with all required fields and a submit button. |
| TC_LOGIN_002 | Positive Path | Enter a valid registered email and correct password, then submit. | High | User is authenticated and redirected to the homepage/dashboard. |
| TC_LOGIN_003 | Negative Path | Enter a valid email with an incorrect password. | High | System displays an "Invalid credentials" error and denies access. |
| TC_LOGIN_004 | Negative Path | Enter an email that is not registered in the system. | Medium | System displays an appropriate "account not found" style error. |
| TC_LOGIN_005 | Field Validation | Submit the login form with the email and/or password fields empty. | Medium | Inline validation prompts the user to fill in all required fields. |
| TC_LOGIN_006 | Field Validation | Enter an improperly formatted email address (e.g., "abc@"). | Medium | System shows an "invalid email format" message and blocks submission. |
| TC_LOGIN_007 | UI Behaviour | Type a password into the password field. | Low | Characters are masked (dots/asterisks) by default. |
| TC_LOGIN_008 | UI Behaviour | Click the show/hide password (eye) icon, if present. | Low | Password visibility toggles correctly on click. |
| TC_LOGIN_009 | Functionality | Check "Remember Me" and log in, then close and reopen the browser. | Medium | Session/credentials persist as expected per the remember-me policy. |
| TC_LOGIN_010 | Functionality | Click the "Forgot Password" link. | Medium | User is redirected to the password reset flow. |
| TC_LOGIN_011 | Security | Enter an incorrect password 5 times in a row. | High | Account is temporarily locked or a CAPTCHA is triggered, with a clear message. |
| TC_LOGIN_012 | Security | Enter SQL injection strings (e.g., ' OR '1'='1) into the login fields. | High | Input is sanitized; login is rejected with no unauthorized access or error leakage. |
| TC_LOGIN_013 | Security | Enter script tags / XSS payloads into the login fields. | High | Input is sanitized and no script executes on the page. |
| TC_LOGIN_014 | Security | Leave an authenticated session idle beyond the defined timeout period. | High | User is automatically logged out and redirected to the login page. |
| TC_LOGIN_015 | Data Handling | Enter the correct password using a different letter case than stored. | Medium | Password is treated as case-sensitive; login fails with wrong case. |
| TC_LOGIN_016 | Functionality | Click "Logout" after a successful login. | High | Session ends and user is redirected to the login/home page. |
| TC_LOGIN_017 | Security | Press the browser Back button after logging out. | High | User cannot access authenticated pages from cache; redirected to login. |
| TC_LOGIN_018 | Compatibility | Log in from two different browser tabs or devices with the same account. | Medium | System handles concurrent sessions consistently per the defined session policy. |
| TC_LOGIN_019 | Functionality | Log in using a third-party/social login option, if available (e.g., Google). | Medium | User is authenticated via the provider and redirected correctly. |
| TC_LOGIN_020 | UX | Trigger each validation/error scenario above. | Low | All error messages are clear, specific, and free of technical jargon. |
| TC_LOGIN_021 | Compatibility | Load and use the login page on a mobile device. | Medium | Layout adjusts responsively; all fields and buttons remain usable. |
| TC_LOGIN_022 | Compatibility | Test the login page on Chrome, Firefox, Safari, and Edge. | Medium | Login functions consistently with no visual or functional defects. |
| TC_LOGIN_023 | Security | Directly access an authenticated URL (e.g., /dashboard) without logging in. | High | System blocks access and redirects the user to the login page. |
| TC_LOGIN_024 | UI Behaviour | Copy-paste a password into the password field instead of typing it. | Low | Pasted password is accepted and processed normally. |
| TC_LOGIN_025 | Field Validation | Enter an email with leading/trailing spaces (e.g., " user@mail.com "). | Low | Spaces are trimmed automatically; login is not blocked because of them. |

## 2.2 Registration Checklist

| TC ID | Test Area | Validation Point | Priority | Expected Result |
| --- | --- | --- | --- | --- |
| TC_REG_001 | Registration Page | Open the registration page. | Medium | All required fields (name, email, password, confirm password, etc.) display correctly. |
| TC_REG_002 | Field Validation | Submit the form with one or more mandatory fields left empty. | Medium | Inline validation errors appear for each missing required field. |
| TC_REG_003 | Positive Path | Fill in all fields with valid data and submit. | High | Account is created successfully and a confirmation message/page is shown. |
| TC_REG_004 | Field Validation | Enter an invalid email format (e.g., "user@@mail"). | Medium | System shows an "invalid email format" error and blocks submission. |
| TC_REG_005 | Negative Path | Register using an email address that already exists in the system. | High | System shows an "email already registered" error and blocks submission. |
| TC_REG_006 | Field Validation | Enter a weak password (e.g., "1234"). | High | System enforces minimum password strength rules with a clear message. |
| TC_REG_007 | Field Validation | Enter mismatched values in Password and Confirm Password fields. | Medium | System shows a "passwords do not match" error. |
| TC_REG_008 | UI Behaviour | Type in the password and confirm-password fields. | Low | Characters are masked by default in both fields. |
| TC_REG_009 | Field Validation | Enter an invalid phone number format, if the field exists. | Medium | System shows an appropriate format-validation error. |
| TC_REG_010 | Field Validation | Enter numbers or special characters in the Name field. | Low | System validates and restricts invalid characters per requirements. |
| TC_REG_011 | Functionality | Attempt to submit without checking the Terms & Conditions box. | Medium | Submission is blocked until the checkbox is checked. |
| TC_REG_012 | Functionality | Complete registration successfully. | High | A verification email or OTP is sent to the registered email/phone. |
| TC_REG_013 | Security | Attempt to use an expired verification link or OTP. | High | System rejects the expired token with a clear, actionable message. |
| TC_REG_014 | Field Validation | Enter a date of birth indicating the user is under the allowed age (if applicable). | Medium | System blocks registration or shows an age-restriction message. |
| TC_REG_015 | Field Validation | Enter text exceeding the maximum allowed length in a field. | Low | System restricts input length or shows a clear error. |
| TC_REG_016 | Field Validation | Enter only spaces in a required text field. | Low | System treats whitespace-only input as empty and shows a validation error. |
| TC_REG_017 | Security | Enter SQL injection or XSS payloads into form fields. | High | Input is sanitized; no script execution or security breach occurs. |
| TC_REG_018 | Functionality | Complete registration successfully. | Medium | User is redirected to login (or auto-logged in) per the defined design. |
| TC_REG_019 | UX | Click Cancel or navigate back mid-registration. | Low | No partial/incomplete account is created; user returns safely. |
| TC_REG_020 | Security | Complete the registration form as intended. | Medium | CAPTCHA (if present) is verified before the submission is accepted. |
| TC_REG_021 | UX | Trigger each validation/error scenario above. | Low | All messages are clear, field-specific, and easy to understand. |
| TC_REG_022 | Compatibility | Complete registration on Chrome, Firefox, Safari, and Edge. | Medium | Behaviour is consistent with no functional differences. |
| TC_REG_023 | Compatibility | Complete registration on a mobile device. | Medium | Form fields, keyboard behaviour, and buttons work correctly on small screens. |
| TC_REG_024 | Reliability | Click the Submit button multiple times in quick succession. | High | Only one account is created; no duplicate submissions occur. |
| TC_REG_025 | Functionality | Click "Resend OTP" before the original code is used. | Medium | A new code is sent, the old one is invalidated, and a resend cooldown applies. |
| TC_REG_026 | Negative Path | Start registration with an email, don't verify it, then register again with the same email. | High | System handles this gracefully (e.g., resumes verification) without creating duplicate accounts. |
| TC_REG_027 | Functionality | Attempt to submit without accepting the privacy/data-consent checkbox, if present. | Medium | Submission is blocked until consent is given. |

## 2.3 Checkout Checklist

| TC ID | Test Area | Validation Point | Priority | Expected Result |
| --- | --- | --- | --- | --- |
| TC_CHK_001 | Cart Summary | Proceed to checkout with items already in the cart. | High | Checkout page shows the correct items, quantities, and prices matching the cart. |
| TC_CHK_002 | Negative Path | Attempt to proceed to checkout with an empty cart. | Medium | System prevents checkout and displays an appropriate message. |
| TC_CHK_003 | Functionality | Change an item's quantity on the checkout page. | Medium | Item subtotal and order total update correctly in real time. |
| TC_CHK_004 | Functionality | Remove an item from the checkout page. | Medium | Item is removed and totals are recalculated correctly. |
| TC_CHK_005 | Promotions | Enter a valid, active discount/coupon code. | Medium | Discount is applied correctly and the total updates accordingly. |
| TC_CHK_006 | Promotions | Enter an invalid or expired discount/coupon code. | Medium | System shows an error message and no discount is applied. |
| TC_CHK_007 | Field Validation | Enter an incomplete or invalid shipping address. | Medium | System shows a validation error and blocks progress to payment. |
| TC_CHK_008 | Functionality | Select a previously saved shipping address. | Medium | The selected saved address is correctly applied to the order. |
| TC_CHK_009 | Functionality | Add a new shipping address during checkout. | Medium | New address is saved (if opted) and applied correctly to the order. |
| TC_CHK_010 | Functionality | Choose between the available shipping methods/speeds. | Medium | Shipping cost and estimated delivery date update accordingly. |
| TC_CHK_011 | Calculation | Complete checkout in a region where tax applies. | High | Tax is calculated correctly based on location and applicable rules. |
| TC_CHK_012 | Review Step | Review the order summary before making payment. | High | All details (items, price, shipping, tax, total) are accurate and consistent. |
| TC_CHK_013 | Payment | Select each available payment method (card, wallet, COD, etc.). | High | Each payment method follows its correct flow and completes without error. |
| TC_CHK_014 | Negative Path | Simulate a failed payment (e.g., sandbox decline / insufficient funds). | High | System shows a clear error, the order is not placed, and cart contents are retained. |
| TC_CHK_015 | Positive Path | Complete payment successfully with valid details. | High | Order confirmation page is displayed along with a unique order ID. |
| TC_CHK_016 | Security | Enter card details, including the CVV, during payment. | High | Sensitive data is masked on screen and never stored in plain text. |
| TC_CHK_017 | Security | Inspect the connection on the checkout and payment pages. | High | Pages are served over HTTPS/SSL throughout the entire flow. |
| TC_CHK_018 | Notifications | Complete an order successfully. | Medium | A confirmation email is sent with the correct order details. |
| TC_CHK_019 | Functionality | Attempt checkout without logging in, if guest checkout is supported. | Medium | Guest checkout completes successfully with the required contact/shipping details. |
| TC_CHK_020 | Edge Case | An item in the cart goes out of stock during the checkout process. | High | System notifies the user and prevents ordering that specific item. |
| TC_CHK_021 | Edge Case | Remain idle during checkout beyond the session timeout period. | High | Cart/session is handled gracefully (e.g., re-login prompt) without silent data loss. |
| TC_CHK_022 | Edge Case | Press the browser Back button during or after completing checkout. | Medium | No duplicate orders are created; cart/session state is handled correctly. |
| TC_CHK_023 | Reliability | Place multiple separate orders. | Medium | Each order is assigned a unique, non-repeating order ID. |
| TC_CHK_024 | Compatibility | Complete the full checkout flow on a mobile device. | Medium | All steps display and function correctly on a small screen. |
| TC_CHK_025 | Compatibility | Complete checkout on Chrome, Firefox, Safari, and Edge. | Medium | Checkout process behaves consistently across all tested browsers. |
| TC_CHK_026 | Promotions | Attempt to apply two discount codes to the same order. | Medium | System either stacks codes per policy or blocks the second with a clear message. |
| TC_CHK_027 | Functionality | Cancel an order immediately after placing it, if supported. | High | Cancellation is confirmed and order status/refund is updated correctly. |
| TC_CHK_028 | Notifications | View or download the invoice/receipt after order confirmation. | Low | Invoice is accurate, accessible, and matches the final order details. |